## Slide 1
INTERIM FINDINGS
Cosmos3-Edge on
Jetson Orin Nano
Public implementation and deployment plan
Hardware access and on-device validation remain pending.
19 September 2026
Notes: This interim presentation does not claim deployment or performance. Completion requires the real Jetson deployment and a final measured findings deck. Source: local GOAL.md, research/backend-feasibility.md.

## Slide 2
Deployment status
INTERIM FINDINGS 19 September 2026
2
Work item | Current evidence
Device connection | No NVIDIA USB device or reachable Jetson SSH
Public software | Pinned source and deployment instructions prepared
Web integration | Camera/upload and streaming proxy code prepared
JetPack and inference | Pending device access and installation
Performance results | No device measurements
The goal remains open. A local preview cannot establish Jetson inference.
Notes: Observations from GOAL.md: Apple Silicon macOS host. USB enumeration found no NVIDIA device, Jetson serial interface, Jetson USB network interface, or external physical storage. SSH to 192.168.55.1:22 timed out. No flash or model inference occurred. Implementation status derives from this workspace.

## Slide 3
Pinned public stack
INTERIM FINDINGS 19 September 2026
3
Layer | Selected public source
Device platform | JetPack 7.2.1 target, CUDA 13.2, TensorRT 10
Model | nvidia/Cosmos3-Edge, reasoner component
Inference | TensorRT Edge-LLM v0.10.1
Interaction reference | NVIDIA-AI-IOT/live-vlm-webui
Backend e8b295229389 Model 344d602b128d
Only public code and model sources enter the implementation.
Notes: Backend source: https://github.com/NVIDIA/TensorRT-Edge-LLM/blob/e8b29522938901f6df19ebeedd4b69bc8edbcd97/
Support matrix: https://nvidia.github.io/TensorRT-Edge-LLM/latest/user_guide/getting_started/support-matrix.html
Model: https://huggingface.co/nvidia/Cosmos3-Edge/blob/344d602b128d1bbdacb43b08d0a3626f46343e29/config.json
UI reference: https://github.com/NVIDIA-AI-IOT/live-vlm-webui
Exact hashes are in sources.lock.json. JetPack 7.2.1 is the selected installation target; backend documentation lists its 7.2 family.

## Slide 4
Streaming application design
INTERIM FINDINGS 19 September 2026
4
Stage | Prepared behavior
Browser | Capture a JPEG from camera or an uploaded image
Request scheduler | One active request; capture a fresh frame when ready
Orin web service | Forward image and prompt through a local SSE proxy
Resident model | TensorRT Edge-LLM runs the reasoner and emits tokens
Browser response | Display incremental text and request timing
Hypothesis: capped frames and resident inference reduce backlog and setup overhead.
Notes: Original workspace integration per THIRD_PARTY_NOTICES.md. Workflow reference: https://github.com/NVIDIA-AI-IOT/live-vlm-webui
Upstream resident inference and SSE contract: https://github.com/NVIDIA/TensorRT-Edge-LLM/blob/e8b29522938901f6df19ebeedd4b69bc8edbcd97/docs/source/user_guide/examples/experimental-server.md
The UI queues no pending frame. It captures a fresh frame when ready after the active request. The latency and memory benefits described here are hypotheses. The actual Jetson has not executed this flow.

## Slide 5
Reasoner weight arithmetic
INTERIM FINDINGS 19 September 2026
5
Component | Parameters | FP16/BF16 GiB
Language + embeddings | 1.946 billion | 3.63
Vision encoder | 0.413 billion | 0.77
Vision projector | 0.077 billion | 0.14
Total reasoner | 2.436 billion | 4.54
4.54 GiB excludes KV cache, activations, workspaces, and the operating system.
Calculated weight storage. Peak device memory remains unmeasured.
Notes: Calculated from pinned model.safetensors.index.json and bounded HTTP range reads of three safetensors headers. Source: https://huggingface.co/nvidia/Cosmos3-Edge/blob/344d602b128d1bbdacb43b08d0a3626f46343e29/model.safetensors.index.json
Exact counts: language 1,946,277,376; vision 412,649,712; projector 76,692,992; total 2,435,620,080 parameters. All selected weights are BF16 in source. Bytes total 4,871,240,160 = 4.5366959274 GiB. The full 4B checkpoint includes generation components. These are static weight calculations, never measured allocated VRAM. The reasoner-referenced physical shards also contain generator tensors.

## Slide 6
Orin memory and precision limits
INTERIM FINDINGS 19 September 2026
6
FP16 KV capacity, batch 1 | Calculated storage
1024 tokens | 112 MiB
2048 tokens | 224 MiB
4096 tokens | 448 MiB
INT4 language plus FP16 vision: approximately 2.19 GiB of weights before scales and runtime overhead.
SM87 supports FP16, INT8 and INT4. FP8/FP4 engines and FP8 KV are unavailable.
CPU and GPU share RAM. System use, process RSS and CUDA allocations overlap.
Notes: KV calculation from https://huggingface.co/nvidia/Cosmos3-Edge/blob/344d602b128d1bbdacb43b08d0a3626f46343e29/config.json: 2 K/V × 28 layers × 8 KV heads × 128 head dimension × 2 FP16 bytes = 114,688 bytes per token = 112 KiB. Values exclude alignment and runtime overhead.
Precision constraints: https://nvidia.github.io/TensorRT-Edge-LLM/latest/user_guide/getting_started/support-matrix.html
FP8 KV and embeddings require SM89+: https://nvidia.github.io/TensorRT-Edge-LLM/latest/user_guide/features/FP8KV.html
INT4 estimate assumes language linear weights including LM head at 4 bits, source embedding and full vision/projector retained at 16 bits. Scales/norms add overhead. No validated INT4 checkpoint exists in this project. Shared-memory accounting policy: GOAL.md.

## Slide 7
Optimization budget and stopping rule
INTERIM FINDINGS 19 September 2026
7
12 candidates maximum
5 warmups, then at least 30 fixed-workload requests per candidate.
Stop after 3 consecutive candidates without a 5% gain in p50 latency or peak memory.
Accept no greater than 5% regression in the counterpart or p95 latency. Require equivalent image-grounding quality.
Select the fastest passing configuration with at least 512 MiB MemAvailable throughout 10 minutes of streaming.
Notes: Authoritative project rule: GOAL.md. Up to 12 measured candidates. Five warmups and at least 30 requests per candidate. Stop after three consecutive candidates without at least 5% improvement in p50 latency or peak memory, with no greater than 5% regression in the counterpart or p95 latency. Require equivalent image-grounding quality. Reject OOM, errors, sustained swapping, and unbounded backlog. Use paired workloads and repeated measurement for near-threshold noise. Keep passing Pareto candidates and select the fastest preserving 512 MiB MemAvailable through a ten-minute sustained streaming run. No global-optimum claim.

## Slide 8
Performance measurements pending
INTERIM FINDINGS 19 September 2026
8
Metric | FP16 baseline | INT4 candidate
TTFT p50 / p95 | Unmeasured | Unmeasured
Complete answer p50 / p95 | Unmeasured | Unmeasured
End-to-end token throughput | Unmeasured | Unmeasured
CUDA allocation / system RAM | Unmeasured | Unmeasured
Image quality / 10-minute run | Unverified | Unverified
No speedup claim is possible before paired measurements on the Orin.
Notes: No real model inference or device memory measurements have run. Pending metrics follow GOAL.md. TTFT means first received nonempty generated token delta, distinct from HTTP header arrival. End-to-end token throughput equals genuine completion_tokens divided by whole-request seconds. Isolated decoding throughput requires backend instrumentation. Report p50/p95 latency, process RSS, CUDA allocation and total shared-RAM measurements separately. Record precision, resolution, input/output token counts, power settings, thermal state, backend revision and failures. Compile/export peaks are separate from resident inference peaks.

## Slide 9
Contributions and people
INTERIM FINDINGS 19 September 2026
9
Upstream work
NVIDIA supplies the model, C++/CUDA runtime, builders and quantization infrastructure. live-vlm-webui supplies the interaction reference.
Public contributor credits
UI: tokk-nv, chitoku
Runtime: nvluxiaoz, ever-wong, jhalabi-nv, nvxingkaiz, JCalafato, poweiw
Original integration
Compact browser interface, local SSE proxy, bounded frame scheduling, timing/benchmark tools, and reproducible deployment files.
Notes: Source of repository and personal attribution: THIRD_PARTY_NOTICES.md and research/public-metadata.json.
Backend: https://github.com/NVIDIA/TensorRT-Edge-LLM
Model: https://huggingface.co/nvidia/Cosmos3-Edge
UI reference: https://github.com/NVIDIA-AI-IOT/live-vlm-webui
People: https://github.com/tokk-nv https://github.com/chitoku https://github.com/nvluxiaoz https://github.com/ever-wong https://github.com/jhalabi-nv https://github.com/nvxingkaiz https://github.com/JCalafato https://github.com/poweiw
These are public repository contribution credits, not attribution of individual features. NVIDIA model/runtime teams and other dependency contributors also deserve credit. Backend/UI reference Apache-2.0; model OpenMDW-1.1; JetPack and bundled dependencies carry their own terms. Original integration claims exclude model training, architecture and CUDA kernels.

## Slide 10
Remaining deployment gates
INTERIM FINDINGS 19 September 2026
10
Gate | Evidence needed
Connect | Powered Jetson identity, RAM, storage and USB/SSH access
Install | Official JetPack 7.2.1 with verified CUDA/TensorRT stack
Run | Image-grounded Cosmos3-Edge answer on TensorRT Edge-LLM
Serve | Reachable Orin webpage with camera/upload and token streaming
Measure | Passing sustained run and bounded optimization results
Deliverable after these gates: the Orin URL and a final deck with measured findings.
Notes: Source: GOAL.md and docs/backend-build.md. Official installation target must be verified against the actual device and supported flashing host. Public platform download: https://developer.nvidia.com/embedded/jetpack/downloads
Upstream reasoner workflow: https://nvidia.github.io/TensorRT-Edge-LLM/latest/user_guide/examples/vla/cosmos3.html
Current block is physical device access. A powered booted Jetson with SSH or an enumerated recovery USB device plus a supported flashing host can enable the next phase. A live web URL and final measured presentation remain pending.